The objective of this application is to assist a scientist or chemist to perform Design of experiments for creating a formulation.

The application will be hosted on a VPS. You will need to provide the specifications / infra requirements for purchasing the VPS hosting package.

The development will be done locally, tested and then hosted on UAT environment on the server. Once passing the UAT, the application will be promoted to Prod environment

The application is required to have following modules

1. User Management + IAM module – The module should have user management operations like Add + Edit + Delete + Suspend. The user name will be either an authorized organizations email ID or Gmail ID. To begin with, this will be Gmail based where the user will enter the Gmail ID and password. The application will authenticate it against the user accounts in a database table in a postgres SQL database on the site.

Initially you can make it hard coded with only two user IDs admin@k2w.ai and user@k2w.ai. We will build the full-fledged authentication and authorization mechanism later.

2. The Workspace Module : The user may work on multiple projects simultaneously. Upon login and authentication, the application should ask the user if he wants to start a new project completely afresh, create a new project from an existing project or work on an existing project.

3. Formulation assistance module: This is the main function of the application. Here the page should have an accordion page with the following steps:

I want to use AI to help in DoE process for Chemical formulation. Give me a detailed step by step road map to design this app.

Below is a practical roadmap for building an AI-assisted DoE platform for chemical formulation.

The key design principle is this: use statistics and optimization as the decision engine, and use AI as the copilot around it. For formulation work, the underlying experiment space is often a mixture design, where component proportions must sum to 100%, which changes both the design and the analysis. For grouped systems such as “solvent blend + resin blend + additive package,” you may need mixture-of-mixtures designs rather than ordinary factor designs. NIST’s DoE handbook explicitly distinguishes mixture experiments because of the sum constraint, and JMP documents mixture-of-mixtures as a separate design class. (NIST)

1) Define the product-development problem before touching AI

Start by fixing the scientific frame of the app. The first screen in your product should force the user to define:

- product family

- formulation components

- allowed ranges for each component

- process factors, if any

- responses to optimize

- hard constraints

- business objective

For chemical formulation, the right schema is usually:

Mixture factors: ingredients whose percentages sum to 100%

Process factors: temperature, shear, cure time, pH, order of addition, milling speed

Responses: viscosity, stability, adhesion, gloss, potency, particle size, cost, VOC, drying time, etc.

Constraints: incompatibilities, regulatory bans, pH windows, solids targets, cost caps, safety limits

This matters because your app should not ask only “what model do you want?” It should first ask “is this a mixture problem, a process problem, or a mixture + process problem?” NIST treats those as materially different experiment classes, and choosing the wrong design class leads to poor runs and misleading models. (NIST)

2) Decide what the app will actually do for the scientist

A good first version should do five jobs:

Design experiments

Ingest lab results

Fit and compare models

Recommend next runs / optimum region

Explain the results in plain language

That split is important because AI is strongest at:

helping scientists define the problem

generating hypotheses

translating goals into statistical settings

writing summaries and action plans

retrieving prior formulation knowledge

But AI should not be the sole authority for:

selecting mathematically valid mixture constraints

fitting the final response model

declaring statistical significance

releasing a design into a regulated workflow without validation

For the actual design engine, rely on deterministic statistical methods such as screening designs, response-surface methods, and optimal designs like D-optimal designs where appropriate. NIST describes D-optimal designs as model-based optimal designs that can be generated for many model forms and objectives. (NIST)

3) Pick the app architecture: AI copilot around a DoE core

Use a layered architecture like this:

Web UI / LIMS integration

↓

Workflow layer

↓

DoE engine + optimization engine

↓

AI copilot layer

↓

Data store + knowledge base + audit trail

The DoE engine should handle:

design generation

alias/confounding checks

model fitting

ANOVA / diagnostics

desirability / multi-response optimization

robustness analysis

The AI copilot should handle:

converting natural-language goals into structured experiment definitions

spotting missing constraints

suggesting likely factors and interactions

explaining model output

searching prior experiments, reports, SDS/specs, formulation notes

drafting next-step recommendations

For multi-response formulation work, the optimization layer should support desirability-based optimization, which NIST describes as a common way to combine multiple responses into one score and optimize settings accordingly. (NIST)

4) Model the domain data correctly

Your data model is the foundation. Use these core entities:

Project

Contains product family, owner, business objective, compliance mode, units, versioning.

Ingredient

Fields such as:

ingredient ID

common name

supplier

functional role

category

regulatory flags

cost

density

solids

hazard flags

allowed min/max

default unit

Formulation design space

Stores:

mixture bounds

sum constraints

dependent ingredients

banned combinations

grouped blends

process factor ranges

Experiment plan

Stores:

design type

candidate runs

randomized order

blocks

center points / replicates

model assumptions

Lab run

Stores:

actual weighed composition

actual process conditions

operator

instrument IDs

batch IDs

timestamps

deviations

Response result

Stores:

test method

measured value

unit

replicate count

pass/fail

uncertainty if available

Model object

Stores:

formula used

transformations

coefficients

diagnostics

cross-validation

applicability region

Recommendation

Stores:

suggested next runs

objective score

reason for recommendation

uncertainty

approval state

This structure will let you support not only current DoE but also future active learning and knowledge reuse across projects.

5) Build the workflow around the scientist’s real sequence of work

Your app should mirror the lab workflow:

Stage A: Problem framing

User enters:

product type

“must-have” responses

“nice-to-have” responses

components and allowed ranges

known incompatibilities

process variables

The AI copilot then asks targeted questions like:

“Do these components sum to 100%?”

“Are any components grouped as fixed sub-blends?”

“Which responses are maximize / minimize / target?”

“Do you need screening first or direct optimization?”

Stage B: Design selection

The app recommends:

screening design if many unknown factors

mixture design if proportions drive performance

mixture + process design if both composition and processing matter

D-optimal/custom design if there are awkward constraints

response-surface stage after screening

NIST’s handbook covers both standard and optimal-design thinking, while mixture-specific references emphasize that formulation problems need different handling from ordinary factorial designs. (NIST)

Stage C: Run execution

Scientists receive:

run sheets

randomized order

weighing instructions

process instructions

measurement checklist

Stage D: Analysis

System fits candidate models, compares diagnostics, highlights lack-of-fit risk, and shows contour/profiler views.

Stage E: Recommendation

The app proposes:

optimum composition region

predicted responses

robustness margin

confirmatory runs

next adaptive batch of experiments

6) Separate the statistical engine from the LLM

This is one of the most important design choices.

Use the statistical engine for:

design generation

model estimation

prediction intervals

optimization

trade-off calculations

simulation

Use the LLM for:

translating user goals into structured forms

suggesting missing factors

summarizing patterns from prior work

explaining coefficient effects and interactions in plain English

generating protocol text and experiment summaries

answering “why did the optimizer suggest this?”

In other words:

statistics decides

AI explains, assists, and retrieves context

That keeps the system scientifically defensible.

7) Add a knowledge layer before you add “agents”

For this use case, a RAG layer is often more valuable than a fully autonomous agent.

Your knowledge layer should index:

prior formulation projects

lab notebooks

raw result tables

SOPs

test methods

supplier technical data sheets

SDS documents

regulatory notes

customer requirement specs

The AI can then answer questions like:

“Have we ever used this dispersant with this resin family?”

“What factors most affected viscosity in acrylic systems?”

“Show me prior experiments similar to this design space.”

This is where embeddings/vector search help: not to replace structured data, but to retrieve semantically similar historical work.

8) Only then decide whether you need an AI agent

For your app, I would not begin with a fully autonomous agent. Start with a guided copilot, then add agentic behavior later.

A useful progression is:

Phase 1: Assistant

answers questions

structures the experiment

drafts reports

Phase 2: Workflow copilot

proposes design types

fills templates

flags bad constraints

suggests next runs

Phase 3: Agent with approvals

checks inventory

queries prior projects

prepares experiment plan

drafts run sheets

opens review task

waits for human approval before release

For formulation DoE, human review should remain mandatory before:

final experiment release

deletion of constraints

model promotion

recommended “optimal” formula sign-off

9) Design the user experience around decisions, not around models

Most scientists do not want to choose between “Scheffé quadratic” and “D-optimal custom candidate set” on the landing page. They want answers to questions like:

What should I vary?

How many runs do I need?

What should I test next?

Which ingredients matter most?

Where is the robust optimum?

What trade-off do I make between cost and performance?

So the UI should have pages like:

Define Objective

Set Ingredients & Constraints

Choose / Approve Design

Execute Runs

Analyze Results

Optimize

Approve Next Batch

Generate Report

10) Put mixture intelligence into the product, not just into documentation

Because this is formulation, your app should natively support:

sum-to-100 constraints

lower/upper ingredient bounds

fixed-ratio sub-blends

ingredient groups

forbidden regions

process variables crossed with mixture variables

dependent ingredients such as “water q.s. to 100%”

This is essential because mixture experiments are not ordinary independent-factor experiments. NIST explicitly notes that the proportions must sum to 100%, which complicates both design and analysis. JMP separately supports mixture-of-mixtures because grouped blends are common in formulation. (NIST)

11) Build the optimization layer for real formulation trade-offs

You usually do not want a single-response optimum. You want something like:

maximize stability

minimize viscosity

keep cost below threshold

keep gloss above target

keep VOC below limit

Implement a multi-response optimizer with:

target/min/max settings per response

weights and importance

desirability curves

robustness penalty

uncertainty penalty

NIST’s desirability approach is directly relevant here because it turns multiple response goals into one overall score for optimization. (NIST)

12) Plan the machine-learning components carefully

You can add ML in three places:

A. Similarity / retrieval

Use embeddings to retrieve similar prior formulations and reports.

B. Surrogate models for next-run suggestion

Use Gaussian process or similar surrogate models to recommend the next most informative experiment when experiments are expensive.

C. Classification / anomaly detection

Flag suspicious runs, data-entry errors, or out-of-distribution recommendations.

But do not let black-box ML replace baseline DoE models in the first version. Scientists need interpretability.

A strong path is:

classical DoE first

response-surface / mixture modeling

active learning next

black-box ML last, and only with validation

13) Create a rules engine for scientific and business guardrails

You need a non-LLM rules engine for hard constraints such as:

total solids range

pH range

raw material incompatibility

banned materials

maximum additive loading

process feasibility

minimum order quantity

cost ceiling

safety restrictions

The AI can suggest, but the rules engine must enforce.

Example:

AI proposes 7% of additive X

rules engine blocks because additive X max is 3%

app explains why and proposes alternatives

14) Decide on the technical stack

A practical stack looks like this:

Backend

Python is the natural choice because of:

scientific libraries

optimization tooling

easy LLM integration

Core services

experiment service

formulation constraint service

model-fitting service

optimization service

knowledge retrieval service

audit/logging service

Data stores

relational DB for structured experiment/project data

object store for reports, PDFs, TDS/SDS, raw files

vector index for semantic retrieval

feature/model registry if you later deploy ML models

UI

A web app with:

experiment wizard

table/grid editing for formulations

profiler/response-surface visualization

chat panel for AI explanations

Integrations

LIMS / ELN

ERP or inventory

instrument data files

document repositories

auth / SSO

15) Design the AI prompts and tools around narrow jobs

Do not use one giant prompt that tries to do everything.

Create specialized tools/prompts such as:

Problem Framer: turns user request into structured DoE specification

Constraint Auditor: identifies missing or conflicting formulation rules

Design Recommender: suggests design class and explains trade-offs

Result Explainer: converts model output into plain-language insight

Knowledge Retriever: fetches relevant past experiments and documents

Report Writer: drafts final technical summary

This gives you more control, lower hallucination risk, and easier validation.

16) Put validation and trust features in the MVP

For scientific apps, trust matters more than flashy autonomy.

Your MVP should visibly show:

why a design was recommended

what assumptions were made

which data sources were used

what uncertainty remains

whether the recommendation is inside the validated design space

who approved what

Every recommendation should have:

rationale

confidence / uncertainty

constraint check result

source links to prior data

reproducible version ID

17) If you are in a regulated environment, design for compliance from day one

If this app will support pharma, medical, food, or similarly regulated work, assume you may need strong controls for electronic records and signatures. FDA’s Part 11 framework applies to electronic records created, modified, maintained, archived, retrieved, or transmitted under applicable FDA record requirements, and FDA guidance addresses trustworthiness, reliability, audit trails, and electronic signatures. (eCFR)

That means your architecture should support:

audit trail

version control

access control

e-signatures where needed

immutable run history

traceability from recommendation to underlying data

model/version provenance

If the use case is pharmaceutical development specifically, ICH Q8(R2) ties development knowledge to understanding, design space, and control strategy, which aligns well with a DoE platform. (database.ich.org)

18) Build the roadmap in implementation phases

Phase 0: Discovery and design

Duration: first planning sprint

Deliverables:

user interviews with formulation scientists

response catalog

ingredient schema

design-space rules

compliance requirements

sample historical datasets

decision on first product family

Output:

product requirement document

domain ontology

data dictionary

experiment workflow map

Phase 1: MVP without autonomous agents

Build:

project setup wizard

ingredient/constraint editor

mixture and mixture+process design generator

run sheet export

results upload

basic model fitting

desirability optimization

AI explainer chat

historical experiment search

Success criteria:

scientist can go from problem statement to approved experiment plan

scientist can upload results and get interpretable recommendations

Phase 2: Guided next-experiment recommendation

Add:

active-learning style next-run suggestions

robustness checks

confirmatory run planning

model comparison

similarity-based prior-project retrieval

Phase 3: Team workflow and governance

Add:

roles and permissions

review/approval workflow

audit trail

LIMS integration

report generation

model promotion rules

Phase 4: Agentic workflow with approvals

Add:

automatic draft experiment plans

automatic retrieval of prior knowledge

automatic generation of meeting summaries / technical memos

approval gates before release

19) Define success metrics early

Track both science outcomes and product outcomes.

Science metrics

experiments saved vs current process

time to first useful model

prediction accuracy on confirmatory runs

improvement in multi-response desirability

reduction in failed batches

robustness of chosen optimum

Product metrics

time from project creation to approved design

number of manual spreadsheet steps removed

percentage of recommendations accepted

retrieval usefulness rating from scientists

report writing time saved

20) A concrete MVP scope I would recommend

For the first version, I would build exactly this:

User enters:

up to 10 ingredients

min/max bounds

grouped blends optional

up to 5 process factors

up to 6 responses

response goals and weights

System does:

identifies whether the problem is mixture, process, or hybrid

proposes a valid design

generates run sheet

ingests results

fits interpretable models

provides contour/profiler and desirability optimization

recommends 3 to 5 next runs

explains recommendations in natural language

drafts a technical summary

System does not yet do:

full autonomous execution

broad black-box optimization without interpretability

automatic final release without review

21) Suggested product modules

You can think of the app as seven modules:

DoE Designer

Lab Execution

Analysis & Modeling

Optimization

Knowledge Search

AI Copilot

Governance & Audit

That is the cleanest product decomposition.

22) The most common mistakes to avoid

Do not:

treat mixture formulation as a plain tabular ML problem

let the LLM invent designs without a real DoE engine

skip constraint modeling

optimize only one response when the business cares about many

ignore uncertainty and robustness

bury the rationale behind recommendations

wait until late to add auditability

23) Recommended build sequence for you

A strong sequence would be:

Month 1

collect historical projects

define ontology and schema

choose one formulation family for pilot

define user workflow

Month 2

build project setup + design-space editor

implement mixture/hybrid design recommendation

generate run sheets

Month 3

build results ingestion + analysis dashboards

add desirability optimizer

add AI explainer

Month 4

add historical knowledge retrieval

add next-run recommendation

add approval workflow

Month 5+

integrate with LIMS/ELN

add stronger governance

add active learning / Bayesian optimization where useful

My direct recommendation

For your use case, start with this product thesis:

An AI copilot for formulation scientists that turns formulation goals and constraints into statistically valid DoE plans, learns from prior experiments, recommends next runs, and explains trade-offs in plain language.

That framing is much stronger than “an AI agent for chemistry,” because it is concrete, defensible, and buildable.

If you want, I can turn this into a full system architecture with modules, database schema, APIs, and screen-by-screen UX flow.

If you want, I can turn this into a full system architecture with modules, database schema, APIs, and screen-by-screen UX flow. – Please do this.